SwiftAI ERP

AI-Powered Enterprise Resource Planning System

for Small to Medium Businesses

Software Development Requirements Document

Version 1.1 — OFFICIAL RELEASE

| Field | Details |
| --- | --- |
| Document ID | SwiftAI-ERP-SRD-2026-001 |
| Version | 1.1 |
| Status | Official — For Development Use |
| Prepared By | Product Architecture Team |
| Issue Date | May 2026 |
| Review Cycle | Quarterly |
| Classification | Internal — Confidential |
| Target Platforms | iOS · Android · Web · Desktop |
| Core Technologies | Go · Flutter · Docker · PostgreSQL · Claude AI |

TABLE OF CONTENTS

1.  Executive Summary	4

2.  Project Overview & Objectives	4

3.  System Architecture	5

4.  Technology Stack	6

5.  Module 1 — Finance & Controlling	7

6.  Dual-User Experience: Expert & Non-Expert Finance UX	11

7.  Module 2 — Logistics & Warehouse Management	14

8.  Module 3 — Procurement Management	16

9.  Module 4 — Sales Management	17

10.  Module 5 — Lite Production	18

11.  AI & Automation Layer	19

12.  Non-Functional Requirements	21

13.  Security & Compliance	22

14.  Integration Requirements	23

15.  Development Phases & Milestones	24

16.  Team Structure & Roles	26

17.  Testing & Quality Assurance	27

18.  Deployment Architecture	28

19.  Glossary	29

1. EXECUTIVE SUMMARY

SwiftAI ERP is a next-generation, AI-first Enterprise Resource Planning system designed specifically for small to medium-sized businesses (SMBs). Built on a modern microservices architecture using Go, Flutter, Docker, and Anthropic's Claude AI, the system delivers enterprise-grade capabilities with the simplicity and affordability that SMBs demand.

Unlike legacy ERP platforms (SAP, Oracle) that require extensive consultant implementation and accounting expertise, SwiftAI ERP leverages AI to remove the barrier of accounting knowledge. Users can describe transactions in plain language and the system automatically generates correct journal entries, maps costs, forecasts cash flow, and flags anomalies — all in real time.

The system is designed with a 10-year technology horizon in mind, built cloud-native, offline-capable, and API-first, ensuring it can evolve with AI capabilities, automation trends, and integration ecosystems throughout the 2026–2036 period.

2. PROJECT OVERVIEW & OBJECTIVES

2.1 Business Problem

Small and medium businesses struggle with ERP adoption due to:

- High cost of traditional ERP licensing and implementation (SAP, Oracle)

- Requirement for dedicated accounting professionals to operate financial modules

- Fragmented tools — separate accounting, inventory, sales, and production software

- Lack of mobile-first, cross-platform access for modern distributed teams

- No intelligent automation — every transaction requires manual expert input

2.2 Vision Statement

To build the world's most accessible, AI-powered ERP for SMBs — where any business owner can run enterprise-grade operations without needing an accounting degree or a team of IT consultants.

2.3 Strategic Objectives

| ID | Objective | Success Metric |
| --- | --- | --- |
| OBJ-01 | AI-Driven Accounting | Reduce accounting expertise requirement to near-zero via NLP-based journal entry assistant |
| OBJ-02 | Full Cross-Platform Access | 100% feature parity on iOS, Android, Web, and Desktop via Flutter |
| OBJ-03 | Integrated Modules | Single system for Finance, Warehouse, Procurement, Sales, and Production |
| OBJ-04 | Process Automation | Automate invoice matching, payment runs, reorder points, and cost calculations |
| OBJ-05 | 10-Year Technology Horizon | Architecture supports emerging AI, edge computing, and IoT integration through 2036 |
| OBJ-06 | SMB Accessibility | Pricing, UX, and onboarding designed for businesses with 10–500 employees |

2.4 Scope

In Scope:

- Finance: GL, AP, AR, Cost Controlling, Balance Sheet, P&L, Cash Flow

- Logistics: Warehouse Management, Stock Movements, Shipping

- Procurement: RFQ, Purchase Orders, Goods Receipt, Vendor Management

- Sales: Quotations, Sales Orders, Delivery, Customer Invoicing

- Production (Lite): BOM, Work Orders, MRP-Lite, COGS tracking

- AI Layer: Journal Entry Assistant, COGS Prediction, Anomaly Detection, Document OCR

Out of Scope (Phase 1):

- Full MRP II / Advanced Planning & Scheduling

- HR & Payroll module

- CRM (beyond sales order management)

- E-commerce storefront integration

3. SYSTEM ARCHITECTURE

3.1 Architectural Pattern

SwiftAI ERP follows a Domain-Driven Microservices architecture, where each business domain is an independent deployable service communicating via REST APIs and an event bus (NATS). All services are containerized with Docker and orchestrated via Docker Compose (development) and Kubernetes (production).

3.2 High-Level Architecture Layers

| Layer | Technology | Responsibility |
| --- | --- | --- |
| Presentation Layer | Flutter App | iOS, Android, Web, Desktop — single codebase |
| API Gateway Layer | Go API Gateway | Auth, Rate Limiting, Request Routing, JWT Validation |
| Service Layer | Go Microservices | One service per business domain (Finance, Logistics, etc.) |
| AI Layer | Go AI Service | Anthropic Claude API orchestration, ML model inference |
| Event Bus | NATS Message Broker | Async domain event propagation between services |
| Data Layer | PostgreSQL + Redis | Relational DB per service + Redis cache |
| Analytics Layer | TimescaleDB | Time-series financial and operational data |
| Storage Layer | S3-compatible (MinIO) | Document, invoice, and file storage |
| Infrastructure Layer | Docker + Kubernetes | Containerization, orchestration, auto-scaling |

3.3 Multi-Tenancy Model

SwiftAI ERP is a multi-tenant SaaS system. Each tenant (company) is isolated at the database schema level (PostgreSQL schema-per-tenant) with shared application infrastructure. This model provides:

- Strong data isolation without full database-per-tenant cost overhead

- Tenant-specific AI model fine-tuning over time

- Configurable chart of accounts, fiscal year, and currency per tenant

- Support for multi-company and inter-company transactions

3.4 Data Flow Overview

User Action (Flutter)  →  API Gateway (Auth/Route)  →  Domain Service (Go)  →  Database  →  Event Published to NATS  →  Downstream Services Consume Event  →  AI Service enriches/validates  →  Response returns to Flutter

4. TECHNOLOGY STACK

4.1 Core Technologies

| Component | Technology | Rationale |
| --- | --- | --- |
| Backend Services | Go 1.22+ | High-performance, compiled microservices; strong concurrency model |
| Frontend / Mobile | Flutter 3.x (Dart) | Single codebase for iOS, Android, Web, Desktop with Material 3 |
| Containerization | Docker + Docker Compose | Dev/staging environments; reproducible builds |
| Orchestration | Kubernetes (K8s) | Production deployment, auto-scaling, rolling updates |
| Primary Database | PostgreSQL 16 | ACID-compliant relational DB; schema-per-tenant multi-tenancy |
| Time-Series DB | TimescaleDB | Financial analytics, forecasting, trend analysis |
| Cache | Redis 7 | Session management, rate limiting, real-time data |
| Message Broker | NATS JetStream | Persistent event streaming between microservices |
| AI Engine | Anthropic Claude API | NLP journal entries, COGS prediction, document understanding |
| Object Storage | MinIO (S3-compatible) | Invoice PDFs, documents, attachments |
| API Style | REST + WebSocket | REST for CRUD, WebSocket for live dashboards |
| Auth | JWT + OAuth2 | Stateless auth; SSO-ready via OAuth2 (Google, Microsoft) |
| CI/CD | GitHub Actions | Automated test, build, and deploy pipeline |
| Observability | Prometheus + Grafana | Metrics, tracing (OpenTelemetry), alerting |
| Search | Meilisearch | Fast full-text search for products, vendors, transactions |

4.2 Mobile & Platform Support Matrix

| Platform | Min Version | Build Target | Feature Parity |
| --- | --- | --- | --- |
| iOS | 13.0+ | Flutter native ARM build | Full |
| Android | 8.0+ | Flutter native ARM build | Full |
| Web | All modern browsers | Flutter Web (WASM) | Full |
| macOS Desktop | 12.0+ | Flutter Desktop | Full |
| Windows Desktop | 10+ | Flutter Desktop | Full |
| Linux Desktop | Ubuntu 20+ | Flutter Desktop | Full |

5. MODULE 1 — FINANCE & CONTROLLING

5.1 Module Overview

The Finance module is the accounting backbone of SwiftAI ERP. It implements a full double-entry accounting engine with AI-assisted journal entry creation, designed to allow users with zero accounting background to operate a compliant, accurate general ledger.

5.2 Sub-Modules

5.2.1 General Ledger (GL)

| Req ID | Feature | Description |
| --- | --- | --- |
| REQ-GL-001 | Chart of Accounts | Configurable multi-level CoA with IFRS/GAAP-aligned defaults; tenant-customizable |
| REQ-GL-002 | Journal Entry Engine | Double-entry posting engine with debit/credit validation and period locking |
| REQ-GL-003 | AI Journal Entry | NLP input: user describes transaction → AI generates debit/credit lines |
| REQ-GL-004 | Period Management | Fiscal year config, period open/close, year-end carry-forward automation |
| REQ-GL-005 | Multi-Currency | Real-time exchange rates, foreign currency revaluation, gain/loss posting |
| REQ-GL-006 | Recurring Entries | Template-based recurring journal entries (depreciation, rent, subscriptions) |
| REQ-GL-007 | Audit Trail | Immutable audit log of every posting — who, when, what, reversal history |
| REQ-GL-008 | Account Reconciliation | Bank account reconciliation with statement import (OFX, CSV, MT940) |

5.2.2 Accounts Payable (AP)

| Req ID | Feature | Description |
| --- | --- | --- |
| REQ-AP-001 | Vendor Master | Vendor profiles, payment terms, bank details, tax classification |
| REQ-AP-002 | Invoice Entry | Manual entry + OCR auto-capture from uploaded PDF/image invoices |
| REQ-AP-003 | 3-Way Matching | Automatic PO → Goods Receipt → Invoice matching with variance alerts |
| REQ-AP-004 | Payment Runs | Batch payment processing, due date scheduling, SEPA/ACH/wire support |
| REQ-AP-005 | Aging Reports | AP aging buckets: current, 30, 60, 90, 90+ days |
| REQ-AP-006 | Early Payment Disc. | Capture and apply early payment discounts automatically |
| REQ-AP-007 | AP Accruals | Automated accrual postings for received-not-invoiced items |

5.2.3 Accounts Receivable (AR)

| Req ID | Feature | Description |
| --- | --- | --- |
| REQ-AR-001 | Customer Master | Customer profiles, credit limits, payment terms, tax classification |
| REQ-AR-002 | Invoice Generation | Auto-generate invoices from confirmed sales orders; manual invoice entry |
| REQ-AR-003 | Payment Matching | Auto-match incoming payments to open invoices; partial payment handling |
| REQ-AR-004 | Dunning & Collections | Automated dunning letters at configurable intervals (7, 14, 30 days) |
| REQ-AR-005 | AR Aging Reports | AR aging analysis: current, 30, 60, 90, 90+ days |
| REQ-AR-006 | Credit Management | Real-time credit limit check at order entry; block/warn configuration |
| REQ-AR-007 | AI Cash Forecast | AI-predicted cash inflow based on AR aging and customer payment history |

5.2.4 Cost Accounting & Controlling (CO)

| Req ID | Feature | Description |
| --- | --- | --- |
| REQ-CO-001 | Cost Centers | Define and assign cost centers; allocate expenses by center |
| REQ-CO-002 | Profit Centers | Track revenue and costs by profit center for segment reporting |
| REQ-CO-003 | Internal Orders | Project/event cost tracking via internal orders with budget monitoring |
| REQ-CO-004 | COGS Calculation | AI-assisted COGS: tracks material costs through production and delivery |
| REQ-CO-005 | Variance Analysis | Standard vs. actual cost variance analysis with drill-down |
| REQ-CO-006 | Cost Allocations | Automated allocation rules: percentage, fixed, driver-based |
| REQ-CO-007 | Budget Management | Budget entry per cost center/account; real-time actuals vs. budget |

5.2.5 Financial Reports

| Req ID | Feature | Description |
| --- | --- | --- |
| REQ-RP-001 | Balance Sheet | Real-time balance sheet with drill-down to transaction level |
| REQ-RP-002 | Profit & Loss | P&L by period, YTD, and custom date range; cost center breakout |
| REQ-RP-003 | Cash Flow Statement | Direct and indirect method; AI-forecast overlay for next 30/60/90 days |
| REQ-RP-004 | Trial Balance | Full trial balance with account-level detail export |
| REQ-RP-005 | Tax Reports | VAT/GST returns, tax summary by jurisdiction |
| REQ-RP-006 | Custom Reports | Drag-and-drop report builder with formula support and scheduled delivery |
| REQ-RP-007 | Export Formats | Export to PDF, Excel, CSV; scheduled email delivery |

6. DUAL-USER EXPERIENCE — EXPERT & NON-EXPERT FINANCE UX

6.1 Overview & Design Philosophy

SwiftAI ERP Finance is designed for two fundamentally different user profiles operating within the same system. The platform must seamlessly serve both a CPA or experienced finance professional who demands full accounting control, and a non-expert user — such as a small business owner, office manager, or junior employee — who needs to record transactions accurately without any accounting background.

This dual-mode design is a core product differentiator. The underlying accounting engine is identical for both modes — all transactions post to the same GL, follow the same double-entry rules, and produce the same compliant financial statements. What differs is the interface layer, the vocabulary used, the level of detail exposed, and the degree of AI guidance provided.

6.2 User Profile Definitions

| Profile | Description | System Access |
| --- | --- | --- |
| Expert User (CPA / Finance Staff) | Qualified accountant, bookkeeper, or finance manager. Comfortable with debit/credit, CoA structure, journal entries, period close, cost centers, and financial statements. Requires full control, minimal restrictions, and power-user workflows. | Full access to GL journal entry screen, CoA management, period management, manual overrides, batch posting, audit trail, and all report parameters. |
| Non-Expert User (Business Owner / Staff) | Small business owner, retail manager, administrative staff, or any employee with no formal accounting training. Understands business operations (paid a bill, received money, bought supplies) but not accounting mechanics. | Guided Smart Entry mode, plain-language descriptions, AI-generated posting, no debit/credit UI exposed, step-by-step wizards, visual confirmation screens. |

6.3 Expert Mode — CPA & Finance Staff Requirements

Expert Mode provides a professional accounting interface consistent with industry-standard ERP platforms. It is optimized for speed, precision, and full accounting control.

6.3.1 Expert Journal Entry Interface

| Req ID | Feature | Description |
| --- | --- | --- |
| REQ-EX-001 | Full GL Entry Screen | Traditional debit/credit journal entry grid: account, cost center, amount, tax code, narration. Supports multi-line compound entries. |
| REQ-EX-002 | Direct CoA Search | Inline account number / description search with keyboard navigation; no wizard required. |
| REQ-EX-003 | Batch Journal Import | Upload journal entries via Excel/CSV template for bulk posting (e.g. payroll allocations, month-end accruals). |
| REQ-EX-004 | Entry Templates | Save recurring entry templates with partial pre-fill; one-click load and complete. |
| REQ-EX-005 | Reversing Entries | One-click reversing entry creation for accruals; auto-scheduled reversal on period open. |
| REQ-EX-006 | Cross-Period Posting | Post to prior open periods with override permission; warning for closed-period attempts. |
| REQ-EX-007 | Cost Center Assignment | Mandatory or optional cost center per line item; split allocation across multiple centers. |
| REQ-EX-008 | Tax Code Control | Manual tax code assignment per line; override AI-suggested tax codes with audit note. |
| REQ-EX-009 | Intercompany Entries | Post intercompany transactions with automatic counterpart entry in related entity GL. |
| REQ-EX-010 | Period-End Checklist | Structured period-close workflow: accruals, depreciation, reconciliations, sign-off, lock. |
| REQ-EX-011 | Audit Trail Drill-Down | Click any balance to trace through every posting that contributed to it, back to source document. |
| REQ-EX-012 | Account Reconciliation Tool | Side-by-side GL balance vs. bank statement reconciliation with match/unmatch controls. |
| REQ-EX-013 | Custom Report Builder | Full parameter control: account ranges, cost centers, date ranges, comparative periods, custom formulas. |
| REQ-EX-014 | AI Assist Toggle | Expert users can optionally invoke AI suggestions as a second opinion — never forced. |

6.3.2 Expert AP / AR Interface

| Req ID | Feature | Description |
| --- | --- | --- |
| REQ-EX-015 | Manual Invoice Override | Override AI-extracted invoice data field by field with full edit access. |
| REQ-EX-016 | Payment Term Negotiation | Ad-hoc payment term override per invoice outside of master data defaults. |
| REQ-EX-017 | Partial Payment Allocation | Manually allocate partial payments to specific invoices and line items. |
| REQ-EX-018 | Write-Off Controls | Bad debt write-off with GL account selection and reason code; approval workflow. |
| REQ-EX-019 | Forex Revaluation Control | Manual trigger of foreign currency revaluation with custom rate override. |
| REQ-EX-020 | AP/AR Netting | Net offsetting AP and AR balances for the same counterparty with GL posting. |

6.4 Non-Expert Mode — Business Owner & Staff Requirements

Non-Expert Mode hides accounting complexity entirely. The user interacts with the system using everyday business language. All accounting mechanics — account selection, debit/credit logic, tax codes, cost centers — are handled invisibly by the AI layer and pre-configured rules.

6.4.1 Smart Entry Wizard

| Req ID | Feature | Description |
| --- | --- | --- |
| REQ-NE-001 | Plain Language Entry | User types or speaks what happened: 'I paid the electricity bill $340'. AI identifies transaction type, accounts, tax, and generates the posting automatically. |
| REQ-NE-002 | Transaction Type Picker | Visual card-based menu of common transaction types: 'Pay a Bill', 'Record a Sale', 'Log an Expense', 'Receive Money', 'Buy Supplies', 'Pay Employee'. No accounting terms. |
| REQ-NE-003 | Step-by-Step Guided Wizard | Each transaction type launches a 3-5 step wizard: Who did you pay? How much? What was it for? How did you pay? Review & confirm. No GL account visible unless user opts in. |
| REQ-NE-004 | Plain English Confirmation | Before posting, system shows a human-readable summary: 'You are recording a $340 electricity expense paid from your main bank account on May 10.' with a simple Confirm button. |
| REQ-NE-005 | Receipt / Invoice Photo | User photographs a receipt or bill with phone camera. AI extracts all fields and pre-fills the wizard. User confirms or adjusts. |
| REQ-NE-006 | Category Labels Not Accounts | Non-expert users see business category labels ('Office Supplies', 'Utilities', 'Rent', 'Sales Revenue') not account codes. Mapping to CoA is managed by system configuration. |
| REQ-NE-007 | Smart Suggestions | As user types a description, AI suggests the most likely transaction category and amount based on company history (e.g. 'electricity' → Utilities Expense, similar to last month's amount). |
| REQ-NE-008 | Inline Explanations | Every field has a '?' help icon that explains it in one plain-language sentence. No accounting jargon in help text. |

6.4.2 Non-Expert Dashboard & Reports

| Req ID | Feature | Description |
| --- | --- | --- |
| REQ-NE-009 | Business Health Dashboard | Visual KPI tiles: Money In, Money Out, What I Owe (AP), What I'm Owed (AR), Bank Balance, Profit This Month. No accounting terminology. |
| REQ-NE-010 | Simplified P&L View | Presents P&L as: Income − Expenses = Profit with expandable category detail. No debit/credit, no account codes. |
| REQ-NE-011 | Cash Flow Timeline | Visual 30/60/90-day cash forecast bar chart: 'Expected income' vs. 'Bills due'. AI highlights shortfall risk in plain language. |
| REQ-NE-012 | Tax Summary Card | Plain-language tax summary: 'You owe approx. $X in VAT/GST this quarter based on recorded transactions.' Link to detailed view for accountant review. |
| REQ-NE-013 | Overdue Alerts | Push notification and dashboard banner for overdue customer invoices and upcoming bills due — written as plain reminders, not accounting alerts. |

6.4.3 Guided Onboarding for Non-Expert Users

| Req ID | Feature | Description |
| --- | --- | --- |
| REQ-NE-014 | Business Setup Wizard | First-time setup: business name, industry, currency, bank account. System auto-configures a standard CoA for the selected industry. |
| REQ-NE-015 | Sample Transaction Tutorial | Interactive walkthrough of recording a first sale and a first expense, with AI narrating each step. |
| REQ-NE-016 | Accountant Handoff Mode | Non-expert users can flag entries as 'needs review'. Assigned accountant receives notification and can review, correct, and approve in Expert Mode. |
| REQ-NE-017 | Progress Indicator | Monthly bookkeeping completion score: 'Your books are 85% up to date. 3 receipts pending categorization.' Encourages consistent upkeep. |

6.5 Mode Switching & Collaboration

| Req ID | Feature | Description |
| --- | --- | --- |
| REQ-MX-001 | Per-User Mode Assignment | System admin assigns Expert or Non-Expert mode per user account. Users cannot self-escalate to Expert Mode without admin grant. |
| REQ-MX-002 | Seamless Data Sharing | Entries made in Non-Expert mode are fully visible and editable in Expert mode. No data silos between modes. |
| REQ-MX-003 | Accountant Review Queue | Expert-mode accountant sees a dedicated queue of Non-Expert entries flagged for review, with one-click approval or correction. |
| REQ-MX-004 | Dual-View Toggle | An Expert user assigned as reviewer can toggle between Expert view and a preview of how a transaction appears in Non-Expert language. |
| REQ-MX-005 | AI Confidence Routing | Non-Expert entries with AI confidence below 85% are auto-flagged to the accountant review queue rather than posted silently. |
| REQ-MX-006 | Upgrade Path | Non-Expert users can be promoted to Expert Mode with training completion certificate; system tracks readiness indicators. |

6.6 UX Design Principles for Dual-Mode

| Principle | Name | Detail |
| --- | --- | --- |
| Principle 1 | Same Engine, Different Window | The accounting engine is identical. Only the UI layer changes based on user profile. This guarantees data integrity across both modes. |
| Principle 2 | Progressive Disclosure | Non-expert UI progressively reveals more detail as users gain confidence. Intermediate users can unlock 'see the accounting' toggle to learn without risk. |
| Principle 3 | Zero Wrong Answers in Non-Expert | Non-expert users cannot post an unbalanced entry. The AI completes the other side. All wizard paths lead to a valid double-entry posting. |
| Principle 4 | Expert Mode: No AI Friction | For expert users, AI is an optional assistant — never a gatekeeper. All fields are directly editable. AI suggestions appear as non-blocking hints only. |
| Principle 5 | Consistent Visual Language | Both modes use the same SwiftAI ERP design system. Non-Expert mode uses more icons, colour, and whitespace. Expert mode is denser and keyboard-navigable. |
| Principle 6 | Mobile-First for Non-Expert | Non-expert workflows (receipt capture, quick expense entry, payment confirmation) are designed primarily for smartphone use. |

7. MODULE 2 — LOGISTICS & WAREHOUSE MANAGEMENT

6.1 Module Overview

The Logistics and Warehouse Management module provides complete visibility and control over physical inventory — from receiving to storage, picking, packing, and shipping. It supports multi-warehouse, multi-location, and barcode/QR scanning operations.

6.2 Functional Requirements

6.2.1 Warehouse Management

| Req ID | Feature | Description |
| --- | --- | --- |
| REQ-WM-001 | Warehouse Structure | Define warehouses → zones → aisles → bins with unlimited hierarchy |
| REQ-WM-002 | Product Master | SKU management, units of measure, batch/serial tracking, shelf life |
| REQ-WM-003 | Goods Receipt | Receive goods against PO; auto-post stock and AP accrual |
| REQ-WM-004 | Goods Issue | Issue stock against production orders, sales deliveries, cost centers |
| REQ-WM-005 | Stock Transfers | Bin-to-bin, zone-to-zone, warehouse-to-warehouse transfers |
| REQ-WM-006 | Cycle Counting | AI-prioritized cycle count scheduling; variance posting |
| REQ-WM-007 | Barcode / QR Scanning | Flutter mobile app scanner for all warehouse transactions (no hardware required) |
| REQ-WM-008 | Batch & Serial Tracking | Lot traceability from receipt to delivery for quality and recall |
| REQ-WM-009 | Min/Max Reorder | Automatic reorder suggestions when stock falls below configurable minimums |
| REQ-WM-010 | AI Demand Forecasting | ML-based stock level optimization based on historical movement patterns |

6.2.2 Shipping Management

| Req ID | Feature | Description |
| --- | --- | --- |
| REQ-SH-001 | Delivery Orders | Generate delivery notes from confirmed sales orders |
| REQ-SH-002 | Pick/Pack/Ship | Guided picking workflow with bin location suggestions |
| REQ-SH-003 | Carrier Integration | FedEx, UPS, DHL, USPS API integration for label printing and tracking |
| REQ-SH-004 | Bill of Lading | Auto-generate BOL and packing list documents |
| REQ-SH-005 | Shipment Tracking | Real-time shipment status visible to internal users and customers |
| REQ-SH-006 | Returns Processing | RMA management, return receipt, quality inspection, restocking/disposal |

8. MODULE 3 — PROCUREMENT MANAGEMENT

8.1 Module Overview

The Procurement module covers the full procure-to-pay cycle, from purchase requisition through to vendor payment, with AI assistance for vendor selection, price comparison, and spend analysis.

7.2 Functional Requirements

| Req ID | Feature | Description |
| --- | --- | --- |
| REQ-PR-001 | Purchase Requisition | User-initiated purchase requests with budget availability check |
| REQ-PR-002 | RFQ Management | Send requests for quotation to multiple vendors; compare responses |
| REQ-PR-003 | Purchase Orders | PO creation from approved requisitions or manual; multi-currency support |
| REQ-PR-004 | PO Approval Workflow | Configurable multi-level approval based on amount thresholds and categories |
| REQ-PR-005 | Goods Receipt | Record partial/full goods receipt; auto-3-way match trigger |
| REQ-PR-006 | Vendor Management | Vendor master, performance scoring, preferred vendor configuration |
| REQ-PR-007 | Contract Management | Blanket orders, framework agreements, release order management |
| REQ-PR-008 | AI Vendor Suggestion | AI recommends optimal vendor based on price history, lead time, and rating |
| REQ-PR-009 | Spend Analytics | Dashboard: spend by category, vendor, department; trend analysis |
| REQ-PR-010 | Procurement Automation | Auto-PO creation when reorder point triggered from WMS |

9. MODULE 4 — SALES MANAGEMENT

9.1 Module Overview

The Sales module manages the order-to-cash cycle, from customer quotation through sales order, delivery, invoicing, and payment collection — fully integrated with AR, Warehouse, and the GL.

8.2 Functional Requirements

| Req ID | Feature | Description |
| --- | --- | --- |
| REQ-SM-001 | Customer Master | Customer profiles, contacts, delivery addresses, credit limits, terms |
| REQ-SM-002 | Quotation Management | Create, send, and track customer quotations with expiry and version control |
| REQ-SM-003 | Sales Orders | Convert quotations to orders; availability check against WMS stock |
| REQ-SM-004 | Pricing & Discounts | Price lists, tiered pricing, customer-specific discounts, promotions |
| REQ-SM-005 | Order Approval Flow | Configurable approval for orders exceeding price/discount thresholds |
| REQ-SM-006 | Delivery Management | Schedule and confirm deliveries; partial delivery support |
| REQ-SM-007 | Sales Invoicing | Auto-invoice on delivery confirmation; manual billing milestone support |
| REQ-SM-008 | Credit Check | Real-time credit limit enforcement at order entry with override controls |
| REQ-SM-009 | Sales Analytics | Revenue by customer, product, region, salesperson; trend forecasting |
| REQ-SM-010 | AI Sales Insights | AI-predicted order likelihood, upsell suggestions, churn risk flagging |

10. MODULE 5 — LITE PRODUCTION

10.1 Module Overview

The Lite Production module provides essential manufacturing execution capabilities suitable for SMB discrete and process manufacturing. It does not attempt to replicate full MRP II complexity, but covers the 80% use case: structured bills of materials, work order execution, and AI-assisted cost tracking.

9.2 Functional Requirements

| Req ID | Feature | Description |
| --- | --- | --- |
| REQ-PD-001 | Bill of Materials (BOM) | Multi-level BOM definition with version control and effectivity dates |
| REQ-PD-002 | Work Orders | Create and schedule production work orders from sales orders or forecasts |
| REQ-PD-003 | Material Staging | Auto-reserve and stage components from WMS for work order execution |
| REQ-PD-004 | Production Confirmation | Record actual quantities, labor time, and material consumption |
| REQ-PD-005 | MRP Lite | Single-level material requirements calculation; exception-based alerts |
| REQ-PD-006 | Scrap & Yield Tracking | Record scrap rates and yield losses; auto-cost variance calculation |
| REQ-PD-007 | Work Centers | Define work centers with capacity; basic capacity load visualization |
| REQ-PD-008 | AI COGS Engine | AI predicts finished goods cost based on BOM, actuals, and market prices |
| REQ-PD-009 | Production Reports | Production summary, WIP inventory, efficiency by work center |

11. AI & AUTOMATION LAYER

11.1 Overview

The AI layer is the defining differentiator of SwiftAI ERP. Built on Anthropic's Claude API with domain-specific prompting and fine-tuning, it transforms complex ERP operations into natural, conversational interactions and automated workflows. This layer evolves continuously as Claude models improve.

10.2 AI Features

10.2.1 Smart Journal Entry Assistant

| Attribute | Detail |
| --- | --- |
| Capability | Natural language → double-entry journal lines |
| Input | User types: 'Paid $1,200 for office rent for June' |
| Output | AI generates: DR Rent Expense $1,200 ¦ CR Bank $1,200 + narration |
| Learning | AI improves per-tenant based on corrected entries over time |
| Confidence | Low-confidence entries flagged for accountant review before posting |
| Explanation | AI explains each entry in plain English to educate users |

10.2.2 Document Intelligence (OCR + AI)

| Feature | Description |
| --- | --- |
| Invoice OCR | Uploaded vendor invoice PDFs auto-extract: vendor, date, line items, amounts, tax |
| Receipt Capture | Mobile camera receipt capture → expense entry auto-creation |
| PO Matching | AI matches extracted invoice data to existing PO for 3-way match |
| Confidence Flag | Extracted fields below 90% confidence highlighted for user review |
| Formats | PDF, JPEG, PNG, TIFF; handwritten receipt support (best-effort) |

10.2.3 AI COGS & Cost Prediction

| Feature | Description |
| --- | --- |
| Material Cost | Real-time COGS calculation factoring latest purchase prices and BOM |
| Variance Alert | Flag when actual production cost deviates >5% from standard cost |
| Price Forecasting | Predict material price trends based on order history and market signals |
| Margin Analysis | AI-driven margin erosion alerts per product line |

10.2.4 Cash Flow Intelligence

| Feature | Description |
| --- | --- |
| AR Forecast | Predict payment timing per customer based on payment history |
| AP Forecast | Schedule upcoming payables for 30/60/90 day cash planning |
| Gap Detection | Alert when predicted cash gap exceeds configurable threshold |
| Scenario Modeling | What-if: delay payment run by 15 days — show cash position impact |

10.2.5 Anomaly Detection & Fraud Prevention

| Feature | Description |
| --- | --- |
| Duplicate Invoice | Flag invoices with same vendor, amount, and date within 30-day window |
| Unusual Posting | Alert on journal entries outside normal GL account patterns |
| Round-Amount Flag | Flag payments in exact round numbers (fraud indicator) |
| Velocity Check | Alert on unusual frequency of transactions from one user or vendor |
| Segregation | Enforce segregation of duties — same user cannot create and approve |

10.3 AI Service Architecture

The AI Service is a dedicated Go microservice wrapping the Anthropic Claude API. It maintains:

- Per-tenant system prompts with company context (CoA structure, industry, currency)

- Conversation memory for multi-turn entry correction workflows

- Confidence scoring on every AI suggestion before it reaches the UI

- Full audit log of every AI suggestion and user acceptance/rejection

- Rate limiting and fallback behavior when API is unavailable

11. NON-FUNCTIONAL REQUIREMENTS

| ID | Category | Requirement |
| --- | --- | --- |
| NFR-01 | Performance | API response < 200ms (P95); report generation < 3s for standard reports |
| NFR-02 | Scalability | Horizontal scaling per service; support 10,000+ concurrent users |
| NFR-03 | Availability | 99.9% uptime SLA; rolling deployments with zero downtime |
| NFR-04 | Offline Mode | Flutter app caches critical data; queue-based sync on reconnect |
| NFR-05 | Data Retention | 7-year financial data retention; configurable archival policy |
| NFR-06 | Localization | Multi-language UI (i18n); multi-timezone; date/number format per locale |
| NFR-07 | Accessibility | WCAG 2.1 AA compliance across all platform targets |
| NFR-08 | Audit | Immutable audit log for all financial transactions; tamper-proof storage |
| NFR-09 | Backup | Automated daily backups with point-in-time recovery (PITR) to 30 days |
| NFR-10 | Observability | Distributed tracing, structured logging, Prometheus metrics on all services |

13. SECURITY & COMPLIANCE

13.1 Authentication & Authorization

| Category | Requirement |
| --- | --- |
| Auth Protocol | JWT with RS256 signing; refresh token rotation; 15-minute access token TTL |
| MFA | TOTP (Google Authenticator) and SMS MFA; mandatory for finance module access |
| SSO | OAuth2/OIDC integration: Google Workspace, Microsoft Entra, Okta |
| RBAC | Role-Based Access Control with 20+ predefined roles and custom role builder |
| Permissions | Object-level permissions: read / write / approve / admin per module |
| Session | Device-based session management; remote logout capability |

13.2 Data Security

| Category | Requirement |
| --- | --- |
| Encryption at Rest | AES-256 encryption for all database volumes and object storage |
| Encryption in Transit | TLS 1.3 enforced on all API endpoints; HSTS enabled |
| Secrets Management | HashiCorp Vault for API keys, DB credentials, and service secrets |
| PII Handling | GDPR-compliant PII tagging, right-to-erasure workflow, data export |
| API Security | Rate limiting, input validation, SQL injection prevention, OWASP Top 10 |
| Penetration Testing | Annual third-party pentest; quarterly automated SAST/DAST scans |

13.3 Regulatory Compliance

- GDPR (EU General Data Protection Regulation)

- SOC 2 Type II (target within 24 months of launch)

- IFRS / GAAP accounting standards alignment in GL engine

- VAT / GST compliance for EU, UK, Australia, Singapore, Canada

- Data residency options: US, EU, APAC regions

14. INTEGRATION REQUIREMENTS

| Integration | Specification |
| --- | --- |
| Banking | Open Banking APIs (Plaid, TrueLayer); bank statement auto-import for reconciliation |
| Payment Gateway | Stripe, PayPal, Square for customer payment collection via AR module |
| Carriers | FedEx, UPS, DHL, USPS REST APIs for shipping label creation and tracking |
| Tax Engine | Avalara / TaxJar integration for automated sales tax calculation |
| Email | SendGrid / AWS SES for automated dunning letters, PO emails, reports |
| Push Notifications | Firebase Cloud Messaging (FCM) for mobile push alerts (approvals, anomalies) |
| Document Storage | Google Drive / OneDrive optional secondary document backup |
| E-commerce | Shopify / WooCommerce webhook for auto-sales order creation (Phase 2) |
| Payroll | API-ready connector for ADP, Gusto, QuickBooks Payroll (Phase 2) |
| Analytics | Power BI / Looker Studio connector via OData endpoint |

15. DEVELOPMENT PHASES & MILESTONES

Phase 1 — Foundation & Finance Core (Months 1–4)

| Milestone | Target | Deliverable |
| --- | --- | --- |
| M1.1 | Month 1 | Monorepo setup, Docker Compose dev environment, CI/CD pipeline |
| M1.2 | Month 1 | Auth service: JWT, RBAC, multi-tenancy, MFA |
| M1.3 | Month 2 | GL engine: Chart of Accounts, double-entry engine, period management |
| M1.4 | Month 2 | Flutter shell: navigation, theming, auth screens, responsive layout |
| M1.5 | Month 3 | AP module: vendor master, invoice entry, payment runs |
| M1.6 | Month 3 | AR module: customer master, invoicing, payment matching |
| M1.7 | Month 4 | Basic reporting: Trial Balance, Balance Sheet, P&L |
| M1.8 | Month 4 | Integration test suite; internal beta with 3 pilot companies |

Phase 2 — AI Layer + Full Finance (Months 5–8)

| Milestone | Target | Deliverable |
| --- | --- | --- |
| M2.1 | Month 5 | AI Journal Entry Assistant v1 (Claude API integration) |
| M2.2 | Month 5 | Document OCR pipeline: invoice capture and auto-booking |
| M2.3 | Month 6 | Cost Controlling: cost centers, profit centers, budget management |
| M2.4 | Month 6 | Multi-currency engine with real-time exchange rates |
| M2.5 | Month 7 | AI cash flow forecasting; anomaly detection v1 |
| M2.6 | Month 7 | Custom report builder; scheduled report delivery |
| M2.7 | Month 8 | Flutter finance screens fully polished; offline mode v1 |
| M2.8 | Month 8 | External pilot: 20 SMB beta customers; feedback integration |

Phase 3 — Logistics, Procurement & Sales (Months 9–13)

| Milestone | Target | Deliverable |
| --- | --- | --- |
| M3.1 | Month 9 | Warehouse management: structure, product master, stock movements |
| M3.2 | Month 9 | Barcode / QR mobile scanning in Flutter |
| M3.3 | Month 10 | Procurement: PO lifecycle, 3-way matching, vendor management |
| M3.4 | Month 10 | Sales: quotation, order management, delivery, invoicing |
| M3.5 | Month 11 | Shipping integration: FedEx, UPS, DHL carrier APIs |
| M3.6 | Month 11 | AI demand forecasting and reorder automation |
| M3.7 | Month 12 | AI vendor recommendation engine |
| M3.8 | Month 13 | Full logistics test cycle; performance benchmarking |

Phase 4 — Production, AI Maturity & Launch (Months 14–18)

| Milestone | Target | Deliverable |
| --- | --- | --- |
| M4.1 | Month 14 | Lite Production: BOM, work orders, MRP-Lite |
| M4.2 | Month 14 | AI COGS engine: production cost prediction and variance alerts |
| M4.3 | Month 15 | Banking integrations: Plaid auto-reconciliation |
| M4.4 | Month 15 | SOC 2 audit preparation; security hardening |
| M4.5 | Month 16 | Performance optimization: load testing to 10K concurrent users |
| M4.6 | Month 16 | Localization: 5 languages + 4 tax jurisdictions |
| M4.7 | Month 17 | App Store and Play Store submission; web production deployment |
| M4.8 | Month 18 | General Availability launch; 100-customer onboarding sprint |

16. TEAM STRUCTURE & ROLES

| Role | Count | Responsibility |
| --- | --- | --- |
| Engineering Lead | 1 | Go architecture, microservices design, code review authority |
| Go Backend Engineers | 3 | Domain service development: Finance, Logistics, AI Service |
| Flutter Engineer | 2 | Cross-platform UI, offline sync, platform-specific integrations |
| DevOps / Platform Eng. | 1 | Docker, Kubernetes, CI/CD, observability, security infrastructure |
| AI / ML Engineer | 1 | Claude API integration, prompt engineering, COGS ML model, forecasting |
| QA Engineer | 1 | Test automation, regression suites, UAT coordination |
| Product Manager | 1 | Requirement ownership, SMB customer interviews, roadmap prioritization |
| UX Designer | 1 | Flutter design system, user journey mapping, accessibility |
| Finance Domain Expert | 1 | Accounting logic review, GL engine validation, compliance oversight |

17. TESTING & QUALITY ASSURANCE

17.1 Testing Strategy

| Test Type | Tooling | Pass Criteria |
| --- | --- | --- |
| Unit Tests | Go: testify; Flutter: flutter_test | ≥ 80% code coverage on all services |
| Integration Tests | Docker Compose test environment | Full API contract testing per service |
| End-to-End Tests | Playwright (Web); Appium (Mobile) | Critical user journeys per module |
| Performance Tests | k6 load testing framework | P95 latency < 200ms at 1,000 RPS |
| Security Tests | OWASP ZAP, Trivy (container scan) | Pre-release automated security scans |
| AI Quality Tests | Custom eval framework | Journal entry accuracy > 95% on test dataset |
| Accounting Accuracy | CPA-reviewed GL test scenarios | 100% debit/credit balance on all test cases |
| UAT | Beta customer panel (20 SMBs) | Signed-off per module before Phase advance |

18. DEPLOYMENT ARCHITECTURE

18.1 Environment Strategy

| Environment | Infrastructure | Purpose |
| --- | --- | --- |
| Local Dev | Docker Compose | Full stack local with hot reload; seed data scripts |
| Development | K8s (dev namespace) | Shared dev cluster; auto-deploy on merge to dev branch |
| Staging | K8s (staging) | Production-mirror; used for UAT and performance testing |
| Production | K8s (prod) | Multi-AZ; auto-scaling; blue-green deployments |

18.2 Cloud & Infrastructure

- Primary Cloud: AWS (EKS for Kubernetes, RDS for PostgreSQL, S3 for storage)

- CDN: CloudFront for Flutter Web static assets

- DNS + TLS: Route53 + AWS Certificate Manager

- Secrets: AWS Secrets Manager + HashiCorp Vault

- Monitoring: Prometheus + Grafana + PagerDuty for on-call alerting

- Log Aggregation: OpenSearch (ELK stack) for centralized log search

18.3 Disaster Recovery

- RTO (Recovery Time Objective): < 4 hours

- RPO (Recovery Point Objective): < 1 hour

- Cross-region database replication to secondary AWS region

- Automated failover tested quarterly

19. GLOSSARY

| Term | Definition |
| --- | --- |
| AP | Accounts Payable — money owed by company to vendors |
| AR | Accounts Receivable — money owed to company by customers |
| BOM | Bill of Materials — list of components for a finished product |
| COGS | Cost of Goods Sold — direct costs of producing goods |
| CoA | Chart of Accounts — structured list of all GL accounts |
| CQRS | Command Query Responsibility Segregation — architectural pattern |
| ERP | Enterprise Resource Planning — integrated business management system |
| GL | General Ledger — master record of all financial transactions |
| IFRS | International Financial Reporting Standards |
| JWT | JSON Web Token — compact auth token standard |
| MRP | Material Requirements Planning — production scheduling method |
| NATS | Neural Autonomic Transport System — lightweight message broker |
| NLP | Natural Language Processing — AI understanding of human text |
| PO | Purchase Order — formal procurement document to vendor |
| RBAC | Role-Based Access Control — permission model by user role |
| RFQ | Request for Quotation — solicitation sent to vendors for pricing |
| RMA | Return Merchandise Authorization — formal goods return process |
| SMB | Small to Medium Business — companies with 10–500 employees |
| WMS | Warehouse Management System |
| 3-Way Match | Matching PO + Goods Receipt + Vendor Invoice before payment |